**Pickadove Project Setup.**

All the functions and modules mentioned in each of these milestones are to be completed 100% in parallel with admin and API’s and All Apps. Each of these Milestone represents a 100% functioning website with all its function up until the milestone tasks. If however some task may require combination of Functions/Module to be considered complete, in this case it is understandable. All the works are done locally and pushed to server for checkings.

Full source code will need to be provided to us before the milestone is released as Freelancer policy.

1st phase

Website to be in setup as multi language (Chinese) and should be completed all up till phase1

1. UI’s (Completed)
   1. Homepage Design.
   2. Signup Page
   3. Sign In Page
   4. User’s Profile View
   5. User’s Edit View
2. Complete Sign up and Sign in Process
   1. This Includes Email Verification to be sent to users
   2. Google Location Information
   3. Password recovery
   4. Terms and Conditions
3. Completing Profile
   1. Indicate the required fields
4. “Go live” for user profile to be visible in Homepage.
   1. Go live function in full.
   2. I understand that this function may require Money in users Wallet but for now we keep it without money.
5. HomePage google Map view of Profiles
6. Recent Profiles
7. Girls Services selection.
8. Comments and Complaints

Admin

1. Dashboard for admin Show Stats
2. User Profile listing
   1. View Profile from Admin
   2. Edit Profile From Admin
   3. Password recovery
   4. View and delete Comments and complaints
3. Admin Creating New Fields
   1. Create Manual Entry Fields for User’s Profile
   2. Create a Dropdown Selection Box
   3. Select mandatory Required fields before go live
4. Contact Information Girls Profile
   1. Admin To Add Other Contact information and icons.
5. Girls Services
   1. Admin to add Girls Services
6. Go live Functions settings

2nd phase

Milestone 2 66% of the Project.

1. Girls Profile
   1. Adding photos to gallery
   2. This function is in details in including downsizing the image size.
   3. No Stretching or distorting of image in the gallery
2. Adding video/upload
   1. Video Gallery in full details
   2. Including youtube links and mobile uploads.
3. About me
   1. Users to be able to fully control their text size boldness and color.
   2. Full emoji support with in text.
4. Virtual wallet
   1. Create Virtual Wallet
   2. Package Selection
   3. Paypal Account Integration as sandbox.
   4. All Required to Add Virtual money to Account
   5. Transaction page for user
5. Profile Pump Function
   1. This function is for the User to Show their Profile in 1st position.Condition = User must be at least 4 positions away from 1st profile.
   2. User must Pay X amount (Set by Admin)
   3. User can set Auto Cycle, where System will “Bump up” their Profile
6. Go live Payment Requirements
   1. Add the Payment Requirement for go live function.
7. Featured” profile
   1. Featured Profile are Profile that will Show in “Top Profile” section in homepage.
   2. Featured profile will have “Pink Tag” “Featured” Refer to design.
   3. User pay X amount for 24/hours to have their profile Show in Top Profile Section in home page.
   4. “Featured” Profile will Highlight their Profile in homepage listing.
   5. Top Profile Will Randomly Showcase all users (Relevant to their Location) who are “Featured

Admin Page.

1. Girls Profile
   1. View image and videos
   2. View About me Section
2. Virtual Wallet
   1. View User Current Account Balance
   2. Add Virtual money to their Profile.
   3. Create Product Packages For Girls profile
3. Transaction history
   1. Transaction by User
   2. Transaction Show all Payment Via PayPal
   3. Transaction showing amount only for photo unlock
   4. Transaction Showing All Credits Added to user by Admin
   5. Transaction Showing commission from photo unlocks.
4. Add Bump up Setting in Admin Profile
   1. Setting Price for “Bump Up” cost
   2. Go Live. Setting a price for “Go live” function
   3. Featured Profiles Cost setting and Time Period

3rd phase

Milestone 100% of the project.

1. Chat System
   1. Browser to Girls
   2. Ability for the girls to block user and unblock
   3. Send attachments and emoji
   4. Show online or Offline Status on their profile
   5. Delete chat history. If girls deletes it will delete both side. Message = “Userx Deleted this conversation
2. Report for Front End.
   1. User to Report issues or concerns to admin
   2. Each report has a title which is “Selected by dropdown” e.g “Technical Issue” , “Fake Profile”, “Feedback”
   3. These reports will show in admin profile and there will Marked as “Complete” function.
   4. When user send out these “Reports” they must go through google Verification” to ensure we don’t get spammed
3. Browser Users
   1. Nick Name
   2. Age
   3. Mobile number
   4. Terms and condition.
   5. Email address
   6. Full Functions including Virtual wallet and chat system
4. Lock Photos
   1. User Can Choose to upload and or Lock their Existing Photo from the profile
   2. User “Photo Owner” will Chose the Amount they need for the photo to be unlocked.
   3. These photos can not be shown to any other User in the visit including Registered users.
   4. For anyone who view the Locked photo They must pay (Amount Set by User) to view the photo.
   5. They payment will be Shared between admin and (User). Admin will Decide the Share Ratio e.g Admin can do 50-50 or 40-60. Girls Share will be saved in the admin panel, and Admin can push it to their wallet, or pay them Directly.
   6. Public Visitors can unlock these photo Direct from their Profile via paypal.\* When Unlocking photo Direct Via PayPay user will be shown the photo and a Backup Link to the photo will be sent to their Email Address.
   7. All Photos unlocked has timer to Lock Again. This includes the (view Links) Send to user’s who unlock direct via paypal. (Lock timer is Set by admin.)
   8. Whenever a photo is closed after view there will be question: “Do like this photo?” if yes = 1 new like.
   9. Locked Photo Admin Approval “Icon” And icon will be added to the bottom of the photo, if the photo has been Approved by admin. Refer to admin requirements for this.

Admin page

1. Chat system review by users
2. Report Monitoring
   1. View Reports from user and visitors
   2. Each listing will have Check Box of “Completed” or “Urgent”
   3. Listing can sorted by “Completed” or “Urgent
3. Admin Notice
   1. Admin can Send Message to Individual user or All the users at once.
   2. The message will show on top their profile Covering to section “Refer to Design”
   3. Each notice needs to be confirmed by the user for it to disappear.
   4. If Admin Sends out e.g 5 notification It will stack up on one on top of the others until all is confirmed by the user.
4. Lock Photos
   1. Full transaction Report of Lock photos payments
   2. Setting Commission rate from admin profile.
   3. Collection of Virtual Money
   4. Add money to user wallet.

This Last Section will be used to complete any other task that is not mentioned here or forgotten to be complete before this milestone is done.